**Timeline**

**Topic:** Vegan Baking **Student ID:** 100645103

**Project URL (GBLearn):** http://f8645103.gblearn.com/comp1223/assignments/assignment3/ **GBLearn ID:** f8645103

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Tasks** | **Start Date D/M/Y** | **End Date D/M/Y** | **Completed D/M/Y** | **Status** | **Estimate Time** | **Total Hours**  **Spent** |
| Decide on the purpose of my webpage, what information I want to convey and how I will convey it. | 10/11/2018 | 11/11/2018 | 11/11/2018 | INC | .30 | .30 |
| Decide on actual content – what recipes I want to feature, ingredients information, images and videos I need to create | 10/11/2018 | 11/11/2018 | 11/11/2018 | INC | 1H | 2H |
| Research content and create effective headings, baking instructions and description paragraphs | 10/11/2018 | 11/11/2018 | 11/11/2018 | INC | 2H | 4H |
| Decide on how I want to lay out and organize the information – placement of nav bar, headings and content & # of webpages I will need | 10/11/2018 | 11/11/2018 | 11/11/2018 | INC | .30 | .30 |
| Decide on website look – theme, colour scheme, fonts, background image | 10/11/2018 | 11/11/2018 | 12/11/2018 | INC | .30 | .30 |
| Create a mock-up of the main webpage | 11/11/2018 | 11/11/2018 | 14/11/2018 | INC | .45 | .30 |
| Create a mock-up of any additional pages | 11/11/2018 | 11/11/2018 | 14/11/2018 | INC | .45 | 1H |
| Create recipe video and take photos of step-by step instructions | 12/11/2018 | 14/11/2018 | \*used photos I already had | INC | 3H | 0 |
| Code main page | 12/11/2018 | 18/11/2018 | 22/11/2018 | INC | 4H | 4H |
| Code additional pages | 12/11/2018 | 18/11/2018 | 26/11/2018 | INC | 6H | 8H |
| Write a rough-draft script for the presentation | 19/11/2018 | 19/11/2018 | 26/11/2018 | INC | 1H | 1H |
| Practice presentation on family and friends and make adjustments to it based on feedback | 20/11/2018 | 20/11/2018 | 26/11/2018 | INC | .30 | .1H |
| Finalize my presentation content | 21/11/2018 | 21/11/2018 | 26/11/2018 | INC | .45 | .30 |

C task is completed

INC task is incomplete